# VAriable Platform Plan (PRD-lite)

Prepared for: Jhona Oquialda, Founder, VAriable (hireatvariable@gmail.com)

Date: October 21, 2026 (revision 3)

Purpose: A plain-language plan Jhona can read today and hand to a developer or coding agent later as the build brief.

Wording note: in this plan, "talent" means VAriable's Executive Assistants and niche specialists.

Revision 2: fixes contradictions found in review (talent can set their own private rate, partner prices follow the round-up rule, messaging and resume sharing match what is built, past applicant counts feed the "top 1%" stat, missing tables added, holiday and HMO figures corrected) and trims scope (card grid with swipe on mobile, intro video links, partners and messaging moved to Phase 2, Sheets import as a one-time script, no patient data on the platform). Revision 3: time tracking is built in house to replace the paid Clockify plan.

# 1. Vision

VAriable places Silicon Valley-ready Executive Assistants and AI-enabled niche specialists from the Philippines with fast-growing US companies. These include GTM managers and engineers, social media managers, developers, bookkeepers and more. Every hire is hand-selected from a large applicant pool and personally trained by Jhona for 30 days on how Silicon Valley works: the know-how, tools, work culture and AI tools. One platform covers the whole journey. Clients describe the role, swipe through matched profiles with a "why we picked them" note and intro video, then interview and hire in days, backed by a written rematch guarantee. Talent get a professional profile, ongoing AI training, real perks and on-time pay. Jhona gets one back office that replaces the spreadsheets, forms, Clockify and manual billing, keeps talent pay private and protects the VAriable margin.

# 2. Users and roles

| Role | Who | What they can do | What they never see |
| --- | --- | --- | --- |
| Visitor | Anyone on the website | Read about VAriable, ask a question, request an EA or specialist | Any talent personal data |
| Client | Companies like Muse Bio, FridayHQ, Inventive Consulting, ButterBeKind, Orchid Fertility | Submit requests, swipe on matches, book interviews, use the delegation kit, request a rematch, approve timesheets, pay invoices | Talent asking rate, VAriable margin, talent contact details before hire |
| Talent applicant | New sign-ups (EAs and specialists) | Build a profile, upload resume and portfolio, add an intro video link, set asking rate and availability, track vetting status | Client prices, other talent's rates |
| Placed talent | Active EAs and specialists | Everything above, plus portal: 30-day training, onboarding checklist, time tracking, payslips, open roles, referrals | Client price and margin |
| Partner | Flextroops and similar resellers | Submit requests for their clients, see VAriable's partner price, track placements (login is an open question) | Talent asking rate, VAriable margin |
| Admin | Jhona (later, a recruiter or ops assistant) | Everything: vetting, funnel stats, pricing, real rates vs client price, billing and payroll exports | Nothing hidden |

# 3. What VAriable offers: tiers, niches, add-on

### Landing page copy direction

Headline idea: "Executive Assistants and AI-trained specialists from the Philippines, hand-picked for US teams."

Proof points: top 1% of applicants (see note below), 30-day Silicon Valley training led by Jhona, written rematch guarantee, Pacific and Eastern time coverage.

Sections: roles we place (niche cards), how it works (request, swipe, interview, start), public pricing (see below), Custom AI Agent Build add-on, why talent stay (paid holidays, HMO), FAQ, "Request talent" button.

Tone: confident and warm. Never "just a VA" or "cheap help". Sell leverage, speed and reclaimed time.

Public pricing on the landing page (decided, Athena-style): show "starting at" monthly prices per tier, the 6-month vs month-to-month difference, and a "from" price for the AI Agent Build. Talent asking rates are never shown.

| Tier | Starting at, 6-month commitment | Starting at, month to month (after first 90 days) |
| --- | --- | --- |
| Essentials | $1,455/mo | $1,750/mo |
| Professional | $1,820/mo | $2,185/mo |
| Executive | $2,365/mo | $2,840/mo |
| Custom AI Agent Build (add-on) | From $1,500 setup + $200/mo upkeep | Same |

Suggested line under the table: "Save about 17% with a 6-month commitment. Part-time Essentials available. Final price depends on role and experience." Figures come from the illustrative examples in section 4; confirm them before launch.

Top 1% claim (note for Jhona): use it only when the platform's own vetting stats back it up. The admin dashboard tracks the funnel (applied, screened, tested, interviewed, accepted) and shows the accepted share over the last 12 months. Count every applicant, including OnlineJobs.ph. If the real number is higher than 1%, say "top 3%" (or whatever it is) or "hand-selected" until volume grows. US advertising rules expect claims like this to be provable.

### Service tiers (what the client gets)

|  | Essentials | Professional | Executive |
| --- | --- | --- | --- |
| Best for | One clear workload (EA, support, bookkeeping, social) | Core team roles needing more ownership | Senior EAs and high-skill niches (GTM engineer, developer) |
| Jhona's 30-day Silicon Valley training | Yes | Yes | Yes, plus niche track |
| Delegation kit and kickoff call | Kit | Kit plus kickoff call | Kit plus kickoff led by Jhona |
| Supervision | EOD reports, monthly check-in | EOD plus weekly time and task report | Weekly report plus monthly strategy review |
| Rematch guarantee | 1 free rematch, first 30 days | 1 free rematch, first 60 days | 2 free rematches, first 90 days, priority shortlist |

### Niches and talent categories

Core niches

| Role | What they do | AI-enabled edge VAriable trains | Typical tools | Tier |
| --- | --- | --- | --- | --- |
| Executive Assistant | Inbox, calendar, travel, research, meeting prep, personal admin | AI drafting in the client's voice, meeting notes to action items, research briefs | Google Workspace, Slack, Notion, Calendly, Loom, Grok Bot | Essentials to Executive |
| GTM Manager | Owns outbound plan: ICP, sequences, campaigns, pipeline reporting | AI account research and personalization at scale, campaign analysis | HubSpot, Apollo, Clay, LinkedIn Sales Navigator | Professional, Executive |
| GTM Engineer | Builds the outbound machine: enrichment, lead scoring, routing, cold email infrastructure (domains, inboxes, warm-up, deliverability) | Clay AI enrichment, AI research agents, workflow automation | Clay, Apollo, HubSpot, Instantly or Smartlead, n8n or Zapier | Executive |
| Social Media Manager | Content calendar, posting, community, reporting | Uses Grok Bot (an AI assistant) for content creation and builds AI agents for their own workflows (repurposing, scheduling, reporting) | Grok Bot, Canva, CapCut, Meta Business Suite, X, Buffer or Metricool | Essentials, Professional |
| Developer / Software Engineer | Features, fixes, websites, internal tools, QA | AI coding agents with careful code review | GitHub, React/Next.js, Python, Supabase, Vercel | Executive (rate quoted per person) |
| Bookkeeper | Categorizing, reconciliations, AP/AR, month-end close, reports | AI receipt capture and categorization, anomaly checks | QuickBooks, Xero, Dext or Hubdoc, Sheets/Excel | Essentials, Professional |

More niches to offer

| Role | Focus | AI edge | Tools | Tier |
| --- | --- | --- | --- | --- |
| Sales Ops / CRM Admin | CRM hygiene, pipelines, dashboards, imports | AI cleanup, dedupe, auto reports | HubSpot, Salesforce, Apollo | Professional |
| Customer Support | Tickets, chat, email, help docs | AI reply drafts, help center writing, triage | Zendesk, Intercom, Gorgias | Essentials |
| Recruiting Coordinator | Sourcing, screening, scheduling, ATS upkeep | AI sourcing and screening summaries | LinkedIn Recruiter, Ashby, Greenhouse | Essentials, Professional |
| Marketing Ops / Automation | Email flows, lead routing, landing pages, attribution | AI copy variants, automation builds | HubSpot, Klaviyo, Zapier/Make, Webflow | Professional |
| Project Manager | Plans, timelines, standups, status reports | AI meeting summaries, auto status updates | Asana, ClickUp, Linear, Notion | Professional |
| Data / Research Analyst | Market research, lead lists, dashboards | AI research agents with source checks | Sheets/Excel, Looker Studio, SQL basics | Professional |
| Medical Billing / Healthcare Admin (VAriable has hired for this) | Insurance checks, claims, scheduling, prior auth | AI summaries with HIPAA-safe handling | EHR and billing systems, payer portals | Professional (HIPAA training required) |
| Paid Ads Specialist | Campaign builds, budgets, testing, reporting | AI creative variants, audience research | Meta Ads, Google Ads, LinkedIn Ads, GA4 | Professional |

The niche list doubles as the profile category list in sign-up, the client request form and the open roles board.

### Premium add-on: Custom AI Agent Build, by Jhona

Jhona personally designs and builds AI agents for the client's company workflows (for example: lead research, inbox triage, content repurposing, reporting). Sold on top of any placement, and the placed talent is trained to run the agents day to day.

| Package (illustrative pricing, for Jhona to decide) | One-time setup | Monthly upkeep |
| --- | --- | --- |
| Starter: 1 agent, 1 workflow | $1,500 | $200 |
| Growth: up to 3 agents | $4,000 | $450 |
| Custom: larger or integrated builds | Quoted | Quoted |

Upkeep covers monitoring, fixes and small changes. Third-party AI or tool usage fees are billed to the client at cost. Shown on the landing page, as a checkbox in the request form, and as a separate invoice line.

# 4. Pricing

### Base rule: 45% target margin (the floor)

Client price = talent asking rate ÷ (1 - target margin). At 45%, that is rate ÷ 0.55. Example: talent asks $800/mo, client pays ~$1,455/mo, VAriable keeps ~$655 (45%), talent gets $800.

Margin vs markup: margin is measured against the client price; markup against the talent rate. A 45% margin equals an ~82% markup ($655 is 45% of $1,455 but 82% of $800). Use margin internally.

### Commitment pricing (Athena-style, 6 months instead of 12)

Full-time monthly pricing with two options:

6-month commitment price = base price (rate ÷ 0.55). Keeps 45% margin. Billed monthly.

Standard (month to month after an initial 90 days) = base price × 1.2 (the same 20% gap Athena uses between $3,000 and $3,600). Keeps about 54% margin.

Illustrative tier table (example talent rates only; real rates are set per person; prices rounded up to the nearest $5)

| Tier | Example talent rate | 6-month commitment | Margin kept | Standard (month to month after 90 days) | Margin kept |
| --- | --- | --- | --- | --- | --- |
| Essentials (full time) | $800 | $1,455 | 45.0% | $1,750 | 54.3% |
| Essentials (part time, 20 h/wk) | $450 | $820 | 45.1% | $985 | 54.3% |
| Professional | $1,000 | $1,820 | 45.1% | $2,185 | 54.2% |
| Executive | $1,300 | $2,365 | 45.0% | $2,840 | 54.2% |

These example prices are the public "starting at" prices on the landing page. Each tier's public price must equal the lowest client price VAriable will actually offer in that tier, so admin sets a minimum talent rate per tier and the site updates automatically from it. Even Executive stays below Athena's $3,000 to $3,600 for a full-time EA. Higher-rate niches (for example developers) use the same formula.

Rules

Rounding is always up, so margin never drops below 45%.

Leaving a 6-month commitment early: the client pays the difference between the standard and commitment price for the months used (suggested rule).

Buyout stays at 2 months of the billed rate.

Add-ons (AI Agent Build, HMO after year 1, holiday work premiums) are separate invoice lines.

Admin settings: public "starting at" prices per tier (calculated from the tier minimum rate, never showing the rate itself); global target margin (45%); overrides per client, partner and role (most specific wins); standard uplift (default 1.2×); rounding rule; hourly and monthly support. Every price is calculated on the server and stored with the margin used, so past invoices never change.

### Partner channels (Flextroops and others)

Partners add their own markup, so end-client prices climb fast. Offer a lower partner margin.

| Scenario (talent asks $800/mo) | VAriable price to partner | Partner adds 30% (example) | End client pays |
| --- | --- | --- | --- |
| Standard 45% margin | ~$1,455 | +$436 | ~$1,891 |
| Partner margin 35% | ~$1,235 | +$370 | ~$1,605 |
| Partner margin 30% | ~$1,145 | +$343 | ~$1,488 |

Partner prices follow the same rule as every other price: round up to the nearest $5, so the partner margin never drops below its floor. Add an optional end-client price ceiling warning if the partner shares their markup.

# 5. Client promises: rematch guarantee and delegation kit

Written rematch guarantee (put in the client agreement)

If the fit is not right within the tier's window (30, 60 or 90 days from start), VAriable rematches for free.

New shortlist within 5 business days, no new setup fee, and billing pauses between the outgoing and incoming hire (prorated credit).

Conditions: the client did the kickoff, gave written feedback, and allowed one improvement week first.

Not covered: a major change of role or scope, budget cuts, or client-side ending of the work.

Client delegation kit (in the client portal; a Google Doc for now)

Delegation guide: what to hand off first, how to brief, how to give feedback.

Kickoff call template and a first-30-days task list per niche.

Access sharing checklist (password manager, NDA, accounts).

# 6. Talent training and perks

### 30-day Silicon Valley training, led by Jhona

Every new hire completes it during their first 30 days, scheduled outside client core hours.

| Week | Focus |
| --- | --- |
| 1 | How Silicon Valley startups work: speed, ownership, async communication, Slack etiquette, EOD reports |
| 2 | Core tools: Google Workspace, Slack, Notion, HubSpot, Asana or Linear, Loom |
| 3 | AI tools: Grok Bot and other AI assistants, meeting notetakers, automation (Zapier, Make, n8n), agent-building basics |
| 4 | Niche track plus a capstone project reviewed by Jhona |

Start now, manually: weekly live sessions on Google Meet, a shared Drive folder, and a progress checklist in Sheets.

Phase 3: moves into the portal with progress tracking, quizzes, and a "VAriable Silicon Valley Trained" badge on the profile.

Selling point: featured on the landing page and on every swipe card.

### Perks (written into client agreements, paid by the client)

Paid PH regular holidays: 12 in 2026 (10 fixed in Proclamation No. 1006, plus Eid'l Fitr and Eid'l Adha). Monthly clients pay no deduction. Hourly clients pay for holiday hours, or the rate goes up about 4.6% for full time (96 h of a 2,080 h year). If a client needs holiday coverage and the talent agrees, the client pays 2× for that day.

HMO after 12 months of continuous placement, paid by the client: a separate invoice line from month 13. Rough estimate (Maxicare online estimator, individual age 30, Oct 2026): about ₱21,000 to ₱27,000 a year (around $30 to $39 a month at about ₱58 to the dollar), rising with age and tier.

Use both in recruiting ("paid PH holidays, HMO after 1 year") and as a stability signal to clients.

# 7. Features by area (MVP vs later)

| Area | MVP | Later |
| --- | --- | --- |
| Public site | Positioning, niche cards, how it works, tiers, AI Agent Build add-on, FAQ, question form, "Request talent" form | Case studies, SEO pages, live chat |
| Client request | Niche, tasks, tools, hours, time zone, tier, commitment option, AI Agent Build checkbox, start date | Saved requests, add a second hire |
| Matching and swipe | Admin picks 5 to 10 profiles; each card has a "why we picked them" note and intro video; clients mark each card Interested or Pass on a card grid (desktop), with swipe as the mobile gesture | Auto-suggested matches by niche, skills, time zone, price |
| Talent sign-up and profile | Niche category, skills, experience, portfolio, resume, intro video link (Loom or unlisted YouTube), availability, asking rate (private) | Skills tests, training badge, AI profile help, native video recording |
| Client portal | Delegation kit, rematch request button, invoices | Team view for multiple hires |
| Talent portal | 30-day training checklist, onboarding checklist, open roles, referrals | AI tool alerts by niche, quizzes, certificates |
| Time tracking | Built-in timer and manual entries, weekly timesheet, client approval (replaces Clockify) | Activity tracking only if a client requires it |
| Billing and payroll | Monthly invoice (tier, commitment, add-ons, HMO), payroll report, CSV export | Stripe payment links, Wise batch payouts |

# 8. Key user flows

A. Client: request to hire

Client submits "Request talent": niche, tier, commitment option, and an optional AI Agent Build checkbox.

Admin picks matching profiles and writes a short "why we picked them" note for each.

Client reviews cards (photo, headline, niche, skills, intro video, note, VAriable price only) and marks each Interested or Pass (swipe on mobile).

Interested picks form a shortlist; client requests interviews with 1 to 3.

Client chooses; agreement (tier, commitment, rematch guarantee, holidays, HMO clause, buyout) is signed.

Client gets the delegation kit and books the kickoff call. If the add-on was chosen, Jhona schedules the AI agent discovery call.

B. Talent: sign-up to payroll

Talent signs up (or is imported from Google Forms/Sheets) and picks a niche category.

Vetting: screening, skills test, interview; each step is logged for funnel stats.

Approved profile joins the matching pool.

Matched, interviewed, placed.

Onboarding: client brief, tool access, EOD format, and the 30-day Silicon Valley training with Jhona.

Tracks time daily in the platform timer; client approves weekly.

Month end: invoice and payroll line built; admin reviews, then exports or pays.

C. Referral: $50 commission

Talent share a referral link from the open roles board. Paid on the next payroll once the referred hire is placed, stays 30 days, and the client has paid the first invoice. Rules: no self-referrals, one person one account, no credit if the person applied in the last 6 months, first valid link wins, admin approves every payout, reversible if fraud is found.

# 9. Admin back office

Vetting queue and funnel stats: status per applicant, scorecard, and the 12-month acceptance rate that backs the "top 1%" claim. Admin can also enter past applicant counts per month (including OnlineJobs.ph) so the rate is complete from day one, not only from platform sign-ups.

Profiles: approve, hide, pause, archive; edit "why we picked them" notes.

Requests board: requests, matches, swipes, interviews, outcomes, rematches.

Pricing: target margin, overrides, standard uplift, rounding, partner margins, add-on prices.

Rate view (admin only): talent rate vs client price vs margin in $ and %.

Placements: tier, commitment end date, rematch window, buyout (2 × billed rate), training progress, 12-month HMO flag.

Billing and payroll: invoice drafts with add-on and HMO lines, payroll with referral bonuses, CSV and Sheets export.

Content: training, delegation kit, checklists, open roles, AI tool alerts. Audit log for rate and invoice changes.

# 10. Phased roadmap

| Phase | What ships | Rough timing (estimate) |
| --- | --- | --- |
| Now (manual) | 30-day training on Google Meet and Drive, delegation kit as a Google Doc, rematch, holiday and HMO clauses added to client agreements, new tier pricing in proposals | This month |
| 1 | Landing page with new positioning and public "starting at" pricing per tier (6-month vs month to month, AI add-on "from" price), request form (tiers, commitment, AI add-on), talent sign-up with niche categories, admin vetting with funnel stats (including past applicant counts), pricing settings, one-time Sheets import script. Partner requests are entered by admin with a partner flag | 3 to 6 weeks |
| 2 | Card-grid matching (swipe on mobile) with notes and intro video links, interview requests through Calendly links, platform messaging before hire, partner logins, open roles board, referrals | 3 to 5 weeks |
| 3 | Training portal (30-day program, badges), delegation kit in client portal, AI tool alerts by niche | 2 to 4 weeks |
| 4 | Built-in time tracking (timer and manual entries), timesheet approvals, invoicing (commitment pricing, add-ons, holidays, HMO), payroll exports, then Stripe and Wise | 3 to 6 weeks |

Time tracking is built in house so VAriable stops paying for Clockify. Keep Clockify only until the built-in tracker runs cleanly for one billing month, then cancel it (Clockify Basic is $4.99 per user per month billed monthly, so 15 users is about $75/month).

# 11. Build approach options

Prices checked on vendor pricing pages in October 2026 (USD, before tax). Totals are rough estimates.

| Option | Verified plan prices | Rough monthly total | Strengths | Honest drawbacks |
| --- | --- | --- | --- | --- |
| Softr + Airtable | Softr Pro $99/mo annual ($119 monthly), 50 client users (max 250); Business $329/mo annual. Airtable Team $20/editor/mo annual | ~$120 to $420 | Fastest launch, Jhona can edit it | Per-user costs grow; swipe, time tracking and payroll are awkward; rate privacy needs careful setup |
| Glide | Business $199/mo annual ($249 monthly), 30 users, extra users $5 to $6 | ~$200 to $350 | Quick, app-like | Per-user fees; weak public site |
| Bubble | Starter web $32/mo annual ($39 monthly); Growth $119/mo annual ($134 monthly); overages possible | ~$40 to $200 | Can do swipe UI and custom logic | Steep learning curve; usage billing; hard to leave |
| Webflow + Memberstack + Airtable | Webflow Premium $25/mo annual ($39 monthly); Memberstack Basic $25/mo annual ($29 monthly) | ~$75 to $150 plus automation | Beautiful marketing site | Stitched-together tools; poor fit for app features |
| Custom: Next.js + Supabase on Vercel | Vercel Pro $20/mo; Supabase Pro $25/mo; Resend free to 3,000 emails/mo, Pro $20/mo | ~$45 to $90 hosting | Database-level rate privacy, any UX, pricing and payroll built to VAriable's rules, no per-user fees, owned code | Needs a developer or coding agent; build cost is the main expense (rough estimate: a few thousand USD for Phases 1 and 2 with a freelancer, less with a coding agent) |

Integrations: Stripe for clients (cards 2.9% + 30¢; ACH 0.8% capped at $5; Invoicing 0.4% per paid invoice; a $1,455 ACH invoice costs about $10.82). Wise for talent payouts (fees vary, rough estimate; start with an upload file). Resend or Google Workspace for email. Import from Google Forms/Sheets. Google Calendar and e-signature later.

Recommendation: build custom on Next.js + Supabase + Vercel, phase by phase, with this document as the brief. Private rates, margin and commitment pricing, partner pricing, swipe matching and payroll are exactly the custom logic no-code tools struggle with. A quick Softr landing page is fine as a stopgap only.

# 12. Competitor snapshot: Athena

Athena (athena.com) places full-time Philippines-based EAs with US executives at $3,000/mo (12-month commitment) or $3,600/mo (month to month after 90 days). Full research and sources: athena-research.md.

| Athena does | VAriable's version |
| --- | --- |
| "EA, not VA" positioning | EAs plus AI-enabled niche specialists |
| Top 1% of applicants claim | Same claim, backed by platform funnel stats |
| In-person bootcamp | 30-day Silicon Valley training led by Jhona |
| Match package with intro video | "Why we picked them" note plus intro video on swipe cards |
| Delegation training library | Client delegation kit |
| Rematch if fit fails | Written rematch guarantee by tier |
| 12-month commitment discount | 6-month commitment discount |

Where VAriable wins: part-time option, lower prices, niche specialists, the custom AI agent add-on, and no charge before the hire starts working.

# 13. Privacy and trust

Rate confidentiality: talent rates and margins sit in admin-only tables protected by database rules; client and partner screens only receive server-calculated prices.

Talent documents: private storage with expiring links; uploaded resumes are never sent to clients. After an Interested pick, clients see a profile the platform builds from structured fields, so contact details never leave the platform.

Data protection: Philippine Data Privacy Act consent and deletion on request; two-factor admin login; daily backups. Healthcare talent work inside the client's own systems; the platform stores no patient health data, so it stays outside HIPAA hosting rules.

No contact before hire: first name and last initial only. Until Phase 2 adds platform messaging, VAriable relays messages between client and talent by email; no direct contact before hire.

Non-circumvention and buyout: hiring an introduced talent directly within the agreed period triggers a buyout of 2 months of the billed rate (example: 2 × $1,455 = $2,910). The platform logs every introduction. Partners sign the same clause.

AI agent builds: client data used only for that client's agents, with access listed in the add-on agreement.

# 14. Open questions for Jhona

Domain name, and whether to move from hireatvariable@gmail.com to a branded email.

Branding: logo, colors, fonts, photos.

Partner margin (30% or 35%) and rounding rule; does the trial period use the same margin?

Net payment terms, and payment methods (Stripe card/ACH for clients; Wise, GCash or bank for talent); payroll dates.

Partner logins for Flextroops and others (Phase 2; until then admin enters partner requests), and will partners share their markup?

Clients only see admin-sent matches at first (recommended); confirm, and decide when to allow free browsing.

AI Agent Build: final package prices, and whether Executive tier gets a setup discount.

Early exit from a 6-month commitment: confirm the suggested rule.

AI tool alerts: curated by Jhona weekly, or auto-sourced and approved?

Referral: confirm $50 and the 30-day rule; can clients refer clients?

Non-circumvention period length (for example, 12 months).

HMO: provider and tier, pass-through at cost or with an admin fee, and applying the holiday and HMO clauses to existing clients at renewal.

Does any client require activity monitoring for time tracking?

# 15. Suggested next 3 steps

Update client agreements and proposals now: tiers, 6-month commitment pricing, rematch guarantee, holidays, HMO clause. Start the first 30-day training cohort on Google Meet.

Answer the open questions (domain, branding, partner margin, AI add-on prices) and pick the builder; set up domain, Vercel, Supabase, Resend and Stripe (test mode), all owned by VAriable.

Start Phase 1 with a 3-week target and review it with 2 friendly clients and 5 talent before launch.

### Appendix: build brief notes for the developer

Core tables: users (role), talent_profiles (niche category), talent_rates (talent: own row only; admin: all), clients, partners, requests (tier, commitment, add-on flag), matches (swipe result, why_picked note, intro_video_url), interviews, placements (tier, commitment end, rematch window, margin used, buyout, start date, HMO eligibility date), rematches, vetting_events (for funnel stats), pricing_rules (scope, target margin, standard uplift), addon_projects, holidays, time_entries, timesheets, invoices, invoice_lines, payroll_runs, open_roles, referrals, training_items, training_progress, checklists, ai_tool_alerts, audit_log, agreements (signed client agreement per placement, with version and terms), consents (Data Privacy Act consent and deletion requests), files (resumes, portfolios, signed documents), notifications, historical_funnel_counts (past applicant counts per month), messages (Phase 2).

Pricing function: base = round_up(rate / (1 - margin), 5); standard = round_up(base × uplift, 5); margin from the most specific rule (client, partner, role, global). Store results on the placement and every invoice. Partner prices use the same round-up rule.

Security: Supabase row-level security on every table; talent_rates: each talent reads and writes only their own row, admin reads all, clients and partners never; pricing_rules admin only; clients and partners receive only server-calculated prices; private file buckets.

Time zones: store in UTC; show clients Pacific or Eastern, talent Manila time.